COMMAND CENTER™ WHITE-LABEL CREDIT REPAIR PLATFORM

MVP DEVELOPMENT PROPOSAL

Prepared for: [Client Name] Prepared by: [Your Name] Date: February 4, 2026

==================================================

EXECUTIVE SUMMARY

This proposal outlines the development of a Minimum Viable Product (MVP) for the Command Center™ white-label credit repair platform.

The purpose of the MVP is to test the platform with real users, validate demand, and confirm the system works end-to-end—before investing in a full-scale build.

Timeline: 4–6 weeks Estimated Effort: ~100 hours

==================================================

WHAT YOU’LL GET

By the end of this project, you will have:

• A fully working, white-label credit repair platform • One branded Pro account ready for real clients • Automated credit report analysis and dispute letters • A complete client workflow from signup to completion • Confidence to scale (or pivot) based on real results

==================================================

WHAT’S INCLUDED IN THE MVP

- PRO ACCOUNT SETUP

• One fully functional Pro sub-account • Custom branding (logo and colors) • Secure, isolated data environment

- AI CREDIT REPORT ANALYSIS

• Clients upload their credit report (PDF) • AI reads and analyzes the report automatically • Scores, negative items, and inquiries are extracted • Results appear directly in the CRM

- AUTOMATED DISPUTE LETTERS

• One-click dispute letter generation • AI-written, professional letters • Bureau-specific formatting • PDF automatically emailed to the client

- CLIENT PIPELINE

• Simple 4-stage pipeline: Lead → Onboarding → In Dispute → Completed • Visual status tracking and automation at each stage

- CLIENT ONBOARDING

• Intake form with file upload • Automatic contact creation • Welcome email sent automatically

- AUTOMATION & NOTIFICATIONS

• Alerts when reports are uploaded • Notifications when letters are ready • Automatic updates as clients move stages

- MASTER ADMIN VISIBILITY

• View activity across Pro accounts • Track clients, reports, and letters • Quick access to Pro workspaces

==================================================

HOW IT WORKS (CLIENT FLOW)

- Client completes intake form

- Client uploads credit report

- AI analyzes the report

- Pro reviews results

- Pro generates dispute letter

- PDF is emailed to the client

- Client status updates automatically

==================================================

TIMELINE

Weeks 1–2: Setup and foundation Weeks 2–4: Core features built Weeks 4–6: Testing and delivery

==================================================

SUCCESS CRITERIA

The MVP is successful when:

• One Pro account is fully operational • At least 10 test clients complete the process • Automations run without manual work • Data remains secure and isolated • You feel confident moving forward

==================================================

WHAT HAPPENS NEXT

If successful: • Scale to multiple Pros • Add advanced features • Prepare for full launch

If not: • Minimal investment lost • Real feedback gained • Ability to pivot quickly

==================================================

INVESTMENT SUMMARY

MVP Development: ~100 hours

Full Platform (optional): ~90 additional hours

Final pricing confirmed before kickoff.

==================================================

NEXT STEPS

- Approve this proposal

- Confirm scope and payment option

- Provide access credentials

- Schedule kickoff call

- Begin development

==================================================

CONTACT

[Your Name] [Your Email] [Your Phone]